# Inspection Ops — Client Portal — Test & Documentation Report

Prompt 3 · Module MOD-PORTAL. Read from lib/portal.php (portal_route, portal_login/portal_accept/portal_invite, portal_require/portal_user, portal_start_session, portal_calls/portal_jobs/portal_reports/portal_invoices, portal_report/portal_report_pdf, portal_site_sql/portal_site_ids, portal_perms/portal_need/pcan, portal_request_create/portal_request_to_call, rcr_decide/rcr_current/rcr_history, ops_portal_admin, portal_log), views portal/login.php, portal/dashboard.php, portal/reports.php, portal/report_decide.php, portal/deputations.php, admin portal_users.php.

| Module | Client Portal (MOD-PORTAL) · Area Client-facing |
| --- | --- |
| Personas | P-CLIENT (external, client_users), P-COORD/P-BM (admin: invite/perms), P-MASTER |
| Risk weight | High — an external-facing surface; a scope leak exposes another client's reports; the acceptance here gates release |
| Verdict | Complete-with-defects (confirm cross-tenant isolation, invite/session security, decision authenticity) |

## Revision history

| Ver | Date | Author | Change |
| --- | --- | --- | --- |
| v1.0 | (stamp) | QA (Prompt 3) | Initial. |

## A. Module overview

A separate, off-by-default (portal_enabled) external surface where a client signs in with their own identity (client_users, distinct from staff users) and sees only their own calls, jobs, issued reports, invoices and deputations — everything scoped by client_id and site permissions (portal_site_sql). The portal is read-mostly: a client can accept/reject an issued report (rcr_decide → sets client_decision, which feeds the Release-Note gate, MOD-08), approve deputation attendance (man-days that support billing), read notifications, and request work (a request becomes a call only when a coordinator accepts it — *a client cannot create work directly*).

Access is by invite: staff invite a contact (portal_invite, magic token + expiry); the client sets a password (portal_accept); a fresh session with no staff identity is started (portal_start_session, new CSRF). Everything is logged (portal_audit).

Screens: /portal/login, /portal/accept?t=, /portal (dashboard), /portal/calls, /portal/call, /portal/reports, /portal/report, /portal/report-decision, /portal/deputations, /portal/dep-approve, /portal/alerts, /portal/requests; admin /portal-users, /portal-user-perms, /portal-settings. Tables: client_users, portal_requests, portal_audit, portal_contacts.

## B. Screen-by-screen catalogue

`/portal/login` — email + password (portal off → portal_off). `/portal/accept` — invite token (checked in and out; used/expired says so immediately), set password twice. `/portal` — dashboard (their counts/feed). `/portal/reports` — their issued reports, each with the client decision state; `/portal/report` — read + PDF (portal_report_pdf). `/portal/report-decision` — accept / reject (reason), history. `/portal/deputations` + `/dep-approve` — attendance periods; approve/return the man-day quantity. `/portal/alerts` — notification feed (mark read). Requests — raise a work request. Admin `/portal-users` — invite / re-invite / toggle / per-user permissions / site scope / settings.

## C. Field & validation

| TC ID | Title → Expected |
| --- | --- |
| TC-PORTAL-form-001 | Login: bad credentials refused; inactive user refused; portal-off → redirect. |
| TC-PORTAL-form-002 | Accept: token must be valid + unexpired + unused; password == confirm; a used/expired token is refused before password entry. |
| TC-PORTAL-form-003 | Report decision: ACCEPTED or REJECTED; reject requires a reason. |
| TC-PORTAL-form-004 | Deputation approval: APPROVED or RETURNED only from SUBMITTED/CLIENT_REVIEW; rep name captured. |
| TC-PORTAL-form-005 | Work request: fields captured; it creates a request, not a call. |

## D. Functions & logic  (isolation — highest scrutiny)

Tenant isolation: every read helper filters by portal_partner_id() and

portal_site_sql(). TC-PORTAL-fn-001 — a client cannot open another client's   call/report/invoice by guessing an id (portal_call/portal_report return nothing →   404); TC-PORTAL-fn-002 — a report outside the client's site permissions is not   listed or openable.

Report decision → RN gate (rcr_decide): sets client_decision; portal_report()

is what proves ownership and rcr_decide trusts it — nothing else may call it with an   unchecked row. TC-PORTAL-fn-003 — ACCEPTED/REJECTED is recorded, authenticated as   this client, and drives the RN blocker (MOD-08).

Deputation approval → billing (pdso_att_approval_set_status): the client-approved

man-days support the invoice. TC-PORTAL-fn-004.

Request → call (portal_request_to_call): a coordinator converts a request; the

client never writes into operational tables directly. TC-PORTAL-fn-005.

Session hygiene (portal_start_session): fresh session id, no staff identity, fresh

CSRF; portal_csrf_or_die on every POST. TC-PORTAL-fn-006.

## E. Status & lifecycle

| From → To | Trigger | Guard |
| --- | --- | --- |
| invited → active | accept + set password | token valid/unexpired/unused |
| report issued → ACCEPTED/REJECTED | client decision | ownership proven; reject reason |
| deputation SUBMITTED → APPROVED/RETURNED | client approval | only from SUBMITTED/CLIENT_REVIEW |
| request → call | coordinator accepts | client cannot self-convert |
| active → disabled | admin toggle | staff only |

TC-PORTAL-life-001: an expired/used invite cannot activate an account.

TC-PORTAL-life-002: a disabled portal user cannot log in.

TC-PORTAL-life-003: a client decision on an already-decided report follows the

current-decision rule (rcr_current) — no silent re-flip.

## F. Roles, permissions & data scope

Portal auth is entirely separate from staff auth. Per-user portal permissions (portal_perms: calls / reports / reports.decide / invoices / deputation / deputation.approve) gate each screen (portal_need/pcan). Site scope (portal_site_ids) narrows to permitted sites. Admin (invite/perms/toggle/settings): portal_can_manage = master / mod.portal.edit.

TC-PORTAL-perm-001: a client without reports.decide cannot POST a decision (crafted).

TC-PORTAL-perm-002: a client without deputation.approve cannot approve attendance.

TC-PORTAL-scope-001: site-scoped client sees only permitted sites' calls/reports.

## G. Settings

portal_enabled (master off/on), invite expiry, portal base URL, per-user permissions & site scope, notification events (CVP). TC-PORTAL-set-001: portal off ⇒ every portal route redirects out; TC-PORTAL-set-002: a permission removed hides + blocks that screen server-side.

## H. Cross-module integration

IDEMS (issued reports delivered; acceptance → RN gate — MOD-08), Jobs/Deputation (attendance approval → billing — MOD-05/09), Calls (requests → calls; scoped visibility), Invoicing (client sees their invoices), Clients (contacts → client_users; site scope), Notifications/CVP (alert feed). Idempotency: a double-submitted decision must not create conflicting states — TC-PORTAL-int-001.

## I. Data integrity & audit

portal_audit logs login/logout/dashboard/decision/approval with IP + time. The client decision is stored against the report and is the same value the RN gate reads. A client can never write outside their partner scope. TC-PORTAL-int-010: every portal write is attributable to a client_user and confined to their partner/sites.

## J. Reports & outputs

The issued report PDF (client copy), the invoice list, the decision receipt/flash, the notification feed. No new numbers minted by the client. TC-PORTAL-out-001: the PDF a client downloads is the issued, sealed version and only for their own report.

## K. Negative, edge & resilience

Guessing another client's report/call/invoice id (404, no leak); an expired/used invite; a decision without reports.decide; a reject with no reason; approving a deputation not in an approvable state; a client trying to create a call directly; portal disabled mid-session; a CSRF-less POST; a site-scoped user reaching an out-of-scope site.

## L. TPIA operational suitability

Gives the client the transparency a TPIA engagement needs — visibility of their inspections and issued reports, a formal acceptance/rejection that feeds release, and attendance approval for deputations that supports honest billing — without letting the client write into the operational system. Off by default so a tenant opts in.

## M. Management usefulness

Client acceptance status surfaces on the report (drives RN); attendance approvals evidence billable man-days; the audit log shows client engagement. Confirm acceptance state matches what staff see.

## N. UI/UX

Simple client dashboard, one-click accept/reject with reason, clear invite flow, alert feed. Terminology (report/call/client via T*()) carries through to the portal.

## O. Security

The highest-exposure module. Separate identity store; magic-token invites with expiry and single use; fresh session on accept with no staff identity; CSRF on every POST; strict partner + site scoping on every read; ownership proven before a decision; permissions enforced server-side (not hidden links); portal off by default. Cross-tenant isolation is the release-gating concern.

## P. Coverage scorecard

| # | Dim | Covered | Note |
| --- | --- | --- | --- |
| 1–4 | Y | §B–D |  |
| 5 Statuses | Y | §E |  |
| 6 Validation | Y | §C |  |
| 7 Negative | Priority | §K isolation cases |  |
| 8 Roles | Priority | §F portal perms |  |
| 9 Scope | Priority | §D/§F partner + site |  |
| 10 Settings | Y | §G |  |
| 11 Workflow | Y | §H (decision→RN) |  |
| 12 Integration | Y | §H |  |
| 13 Data integrity | Y | §I |  |
| 14 Audit | Y | §I portal_audit |  |
| 15 Outputs | Y | §J |  |
| 16 TPIA suitability | Y | §L |  |
| 17 Mgmt usefulness | Y | §M |  |
| 18 UI/UX | Y | §N |  |
| 19 Gap | Y | §Q |  |
| 20 Security | Priority | §O external surface |  |
| 21 Import | N-A | — |  |
| 22 Notifications | Y | alert feed |  |
| 23 Offline | N-A | — |  |
| 24 AI | N-A | — |  |
| 25 Licensing | Y | portal toggle |  |
| 26 Terminology | Y | — |  |
| 27 Time/FY | Y | invite expiry |  |
| 28 Performance | Partial | at client volume |  |
| 29 Backup | N-A here | — |  |

Verdict: Complete-with-defects.

## Q. Defects & gaps

| ID | Sev·Pri | Title → Recommendation |
| --- | --- | --- |
| GAP-PORTAL-001 | (verify — Critical) | Confirm cross-tenant isolation end-to-end: a crafted id for another client's call/report/invoice/deputation returns 404 with no data leak, on every route and in the PDF endpoint. |
| GAP-PORTAL-002 | (verify — Major) | Confirm invite/session security: tokens are single-use + expiring, accept starts a clean session with a fresh CSRF, and no staff identity survives into a portal session. |
| GAP-PORTAL-003 | (verify — Major) | Confirm the report decision is authenticated as the owning client and cannot be spoofed to clear the RN acceptance blocker (ties to GAP-RN-004). |
| GAP-PORTAL-004 | — | Confirm every portal permission and site scope is enforced on the POST, not only by hiding the link. |

## R. Traceability

RTM slice: /portal/*, /portal-users, decision & approval routes × dims 1–29 → TC-PORTAL-* → results → DEF/GAP. Verdict: Complete-with-defects — cross-tenant isolation, invite/session security, and decision authenticity are the exit conditions (this is the app's principal external attack surface).