EXAACT · TPIA OPERATIONS OS Non-Destructive Improvement Program Module-by-module · sub-module · sub-sub-module drill-down

Improve the existing application — do not rewrite it. Keep the depth, hide the complexity, never destroy functionality or traceability.

Prepared for: mehulblogger@gmail.com

Status: PLANNING — awaiting green signal before any code.

HOW TO READ THIS DOCUMENT 50 modules. Each has an Objective, a Priority (P0–P3), numbered sub-modules with ▸ sub-sub items, and a Preserve note (what must not be touched).

Priority legend

| P0 | Security / data / regulatory / financial integrity |
| --- | --- |
| P1 | Major usability / workflow defect |
| P2 | Productivity / architecture improvement |
| P3 | Enhancement / intelligence / convenience |

CONTENTS

Tap a line to jump (in Word/most viewers). Update the field to refresh page numbers.

MASTER INSTRUCTION — APPLIES TO EVERY MODULE

This is an IMPROVEMENT PROGRAM, not a rewrite. You are modifying an existing, functioning TPIA Operations / Inspection / Certification / QMS / Commercial / Workforce application.

ABSOLUTE NON-DESTRUCTIVE RULE — DO NOT:

- delete modules, functionality, routes, database tables, fields, permissions, reports or workflows

- remove user capabilities, settings, portal functionality or integrations

- break existing URLs, API-like actions, PDFs, report templates or data

If a feature is confusing, redundant, badly named or weak: DO NOT DELETE IT. Instead: preserve the functionality and backward compatibility, introduce a clearer experience, consolidate navigation where safe, provide aliases/redirects, keep historical data, migrate only where explicitly safe, and mark obsolete concepts as legacy internally. Never silently destroy data.

CORE PRINCIPLE

Make the existing application easier to understand and use without making it less powerful.

The targets

- Fewer confusing screens · fewer clicks · fewer duplicate concepts · fewer duplicate entry points

- Clearer workflows · clearer status · clearer next action

- Stronger controls · better data integrity · better field & management experience

THE NON-NEGOTIABLE TPIA REPORTING WORKFLOW

The inspector is primarily the REPORT PREPARER. The inspector must NOT be presented as the normal final reviewer or issuer of his own report. The UI must clearly distinguish Prepared by / Vetted by / Approved by / Issued by, and segregation of duties is preserved.

● Client requirement / contract

↓

● Call / job

↓

● Inspector assignment

↓

● Competence + authorisation check

↓

● Impartiality check

↓

● Inspection / expediting / testing / verification

↓

● Evidence collection

↓

● Inspector prepares applicable report(s)

↓

● Inspector submits report

↓

● Vetting / technical review

↓

● If returned → inspector corrects / resubmits

↓

● Review / approval chain

↓

● Final authorised issuer

↓

● Report issued / released

↓

● Client portal / delivery

↓

● Invoicing / collection

↓

● Archive / retention

Already implemented — preserve and improve UX around it (do not replace): Report DRAFT → VETTING → UNDER_REVIEW → APPROVED → ISSUED · completeness gates · calibration/authorisation checks · approver ≠ issuer segregation.

UNIVERSAL UX RULE — EVERY SCREEN MUST ANSWER

1. Where am I?

2. What is this?

3. What is its current status?

4. What needs to happen next?

5. Who is responsible?

6. What is blocking it?

7. What can I do now?

8. What happened before?

9. What will happen after this?

Never make the user understand internal database architecture.

IMPLEMENTATION DISCIPLINE — ONE MODULE AT A TIME

Do not implement everything at once. For every proposed change, classify it P0/P1/P2/P3, then follow the checklist before and after touching code.

▸ Per-change checklist (17 steps)

- Inspect current implementation

- Identify existing dependencies

- Identify affected tables

- Identify affected routes

- Identify affected permissions

- Identify affected reports

- Identify affected tests

- Produce a mini change plan

- Implement non-destructively

- Run regression tests

- Verify existing workflows

- Verify old records

- Verify role access

- Verify portal isolation

- Verify PDFs and reports

- Verify financial calculations

- Verify mobile/field experience

Never say "I replaced the old implementation." Say "I preserved the existing implementation and added/improved the experience around it."

THE 50 MODULES — FULL DRILL-DOWN

Each module is a self-contained work package. Deliver strictly one at a time, tested and non-destructive.

# MODULE 01  ·  MASTERS

PRIORITY P2

Objective — Keep every existing master, but stop the module feeling like a raw database. Group, explain and protect masters so a normal administrator configures with confidence.

## 01.1 Category reorganisation (UI only, no master removed)

- Group all existing masters under: Core Organisation · Commercial · Operations · Quality · Workforce · Finance · Reporting · Communication · Advanced/System.

- Do not expose every master at once — collapse by category, expand on demand.

- Add search across master name, purpose and category.

## 01.2 Per-master information card

- Purpose (one line) and "where it is used" (the screens/records that read it).

- Record count · Active / Inactive / Archived counts · dependent-record count.

- Who can edit · last modified · last modified by.

## 01.3 Lifecycle instead of deletion

- Prefer ACTIVE / INACTIVE / ARCHIVED over hard delete.

- Block destructive deletion while a master is referenced; offer archive instead.

- Add effective-from / effective-until where a master value changes over time.

## 01.4 Guardrails on critical masters

- Show impact before change: "This master is currently used by 184 records."

- Duplicate detection on names/codes where appropriate (offices, SBUs, services).

- Audit every change to a critical master.

Preserve (non-destructive): Every master type, its records, and its existing edit routes stay. Improvements are grouping, information and guardrails only.

# MODULE 02  ·  USERS / ACCESS / ROLES

PRIORITY P0

Objective — Retain the full permission granularity (per-user perms replace role defaults) while making access understandable and recoverable.

## 02.1 Role-centric presentation

- Show ROLE → standard access → user-specific exceptions, so exceptions are obvious.

- Keep every existing permission and every permission gate.

## 02.2 Permission literacy

- Permission search + plain-language description: "Why does this permission exist?" and "What can it do?"

- List the screens/actions each permission affects.

- Effective-access summary per user (the resolved set, not the raw toggles).

## 02.3 Preview this user's access

- A read-only "see exactly what this user can see/do" view — without impersonating them.

- Impact warning before removing a permission ("this hides 6 screens for this user").

## 02.4 Safety

- Preserve permissions that live outside the visible editor (the architecture already relies on this).

- Maintain Master-Admin recovery so nobody can be locked out irrecoverably.

Preserve (non-destructive): No permission is removed or coarsened. Per-user-perms-replace-role-defaults behaviour is kept; only clarity and preview are added.

# MODULE 03  ·  QUOTATIONS

PRIORITY P1

Objective — Make quotation management commercially powerful and far easier, without collapsing Lead / Opportunity / Inquiry / Quotation into each other.

## 03.1 Explain the pipeline, don't merge it

- Keep Lead, Opportunity, Inquiry and Quotation as distinct records.

- Add a one-line "what is this / what happens next" on each stage so the difference is clear.

## 03.2 Complete quotation screen

- Customer · requirement · scope · service · location · inspection type · manpower · duration.

- Commercial items · expenses · taxes · validity · payment terms · assumptions · exclusions.

- Revision history and approval history in one place.

## 03.3 Visual commercial summary

- Quotation value · estimated cost · expected margin · margin % · validity · status — at a glance.

- Use the ONE canonical costing/profit engine (Module 32). No second profit formula here.

## 03.4 Status-aware next action

- A "what happens next?" prompt driven by current status (draft → approval → sent → negotiation → accepted/lost → order).

Preserve (non-destructive): All four commercial concepts and their data remain. Profitability is read from the canonical engine, never recomputed.

# MODULE 04  ·  CALLS / SERVICE REQUESTS

PRIORITY P1

Objective — Make Calls the clear bridge from commercial requirement to operational execution, with one user-facing lifecycle over the two existing status systems.

## 04.1 One user-facing lifecycle

- Present: Received → Under review → Clarification → Accepted → Ready to schedule → Scheduled → Assigned → In progress → Completed → Report pending → Closed.

- Keep On hold / Rejected / Cancelled.

## 04.2 Preserve both legacy status systems

- Do not delete legacy status fields; map them under the single lifecycle.

- Show the raw "system status" only to administrators, where it differs.

## 04.3 Context on every call

- Owner · due date · SLA · client · contract · location · service.

- Assigned office · coordinator · inspector · report requirement.

Preserve (non-destructive): Legacy status columns stay for backward compatibility; the improvement is a single meaningful status shown to normal users.

# MODULE 05  ·  JOBS

PRIORITY P1

Objective — Make the Job the central operational cockpit — a Job 360 so routine handling never requires hopping across unrelated modules.

## 05.1 Job 360 sections

- Overview (client, contract, service, location, status) · People (coordinator, inspector(s), reviewer, approver).

- Schedule (dates, visit days, hold/witness points) · Inspection (applicable activities) · Evidence.

- Reports (applicable only) · Vetting/Review (state + pending person) · Quality (findings, NCR, CAPA).

- Costs · Billing · Timeline · Documents.

## 05.2 Always-visible status header

- Current stage · current owner · next action · blockers — on top of every job.

## 05.3 In-context actions

- Raise call/report, add evidence, submit, request review, add expense — from the job, not five modules.

Preserve (non-destructive): All job fields and the job lifecycle are kept; the 360 is a consolidated view over existing data and routes.

# MODULE 06  ·  INSPECTION / IDEMS CORE + APPLICABILITY ENGINE

PRIORITY P0

Objective — The inspector prepares ONLY the applicable report(s) for the actual scope — never every possible report type. Add an explicit applicability engine over the existing URFE architecture.

## 06.1 Reuse, do not duplicate

- Reuse field library · section library · table engine · evidence engine · findings · actions · risks · workflow · versioning · audit · report instances · templates.

- No report-type-specific parallel engines.

## 06.2 Applicability engine (new, additive)

- For every job decide which report types are applicable and why; which are not; who decided; whether it can be overridden and the reason.

- Show the inspector "Reports required for this job" — applicable ticked, non-applicable greyed with reason.

## 06.3 Focused preparation

- Never force the inspector to navigate irrelevant report types.

- Report instance flow: Job → applicable types → instance(s) → preparation → submission → vetting → review → approval → issue.

Preserve (non-destructive): URFE architecture, templates and existing report instances remain. Applicability is a new layer that filters, it does not delete report types.

# MODULE 07  ·  VETTING / TECHNICAL REVIEW / APPROVAL

PRIORITY P0

Objective — Make the quality gate unmistakable. The inspector's responsibility ends at "prepared and submitted"; the system then routes to vetting → review → approval, preserving segregation of duties.

## 07.1 Four distinct roles, never blurred

- Prepared by (Inspector) · Vetted by (technical reviewer/authorised vetter) · Approved by (approval authority) · Issued by (authorised issuer).

- The inspector is never presented as the normal reviewer or issuer of his own report.

## 07.2 Review screen

- Report · evidence · inspection scope · applicable standard · findings · previous revisions.

- Missing fields · reviewer comments · checklist · approval chain.

## 07.3 Actions and returns

- Actions: Vetted · Return to inspector · Send for review · Approve · Reject/Send back.

- Every return carries a meaningful reason, reviewer, date, required correction and deadline — not a bare "Rejected".

- On return show "Report returned to inspector" with the correction required.

Preserve (non-destructive): Existing DRAFT → VETTING → UNDER_REVIEW → APPROVED → ISSUED states, completeness gates and approver≠issuer segregation are kept and made visible; nothing is relaxed.

# MODULE 08  ·  REPORT RELEASE / ISSUE

PRIORITY P0

Objective — Make issuance a controlled, simple final gate with a visible readiness checklist and immutable issued versions.

## 08.1 Ready-for-issue checklist

- Applicable reports complete · inspection completed · evidence complete · vetting completed · review completed · approval chain completed.

- Calibration/authorisation valid · no blocking NCR · required client acceptance complete · signatures valid.

## 08.2 Segregation at issue

- The issuer must not normally be the same person who approved the report — preserve existing rules.

## 08.3 Immutability + revision

- Issued reports become immutable; a change creates a new revision/draft.

- Never overwrite the issued historical version.

Preserve (non-destructive): Existing calibration/authorisation checks and segregation rules stay; issued-version history is never destroyed.

# MODULE 09  ·  INVOICING

PRIORITY P0

Objective — Make billing simple and financially trustworthy, traceable to the job and commercial source, without recomputing profitability here.

## 09.1 Traceable invoice

- Source job · contract · quotation · billable services · quantities · rate · tax · expenses · adjustments.

- Previous invoices · credit/debit notes · outstanding.

## 09.2 Clear lifecycle

- Draft → Approval → Ready → Issued → Partially paid → Paid → Disputed → Cancelled/Credited.

## 09.3 Financial integrity

- Use canonical financial events; do not independently recalculate margin.

- Branch/numbering series must resolve (contract-branch spine); never a "No branch" dead end.

Preserve (non-destructive): Existing invoice numbering, tax treatment, credit-note and mirror-to-job logic remain; the lifecycle is made explicit.

# MODULE 10  ·  CLIENT PORTAL

PRIORITY P0

Objective — A professional customer workspace — with hard security isolation as a P0 concern.

## 10.1 Client dashboard

- Active jobs · upcoming inspections · pending information · reports · issued documents.

- Invoices · payment status · complaints · acceptance requests · communications.

## 10.2 The client must never see

- Internal comments · inspector internal notes · internal margin · internal review discussions · confidential evidence.

## 10.3 Isolation testing (P0)

- Field/evidence/document visibility classification enforced on render.

- Test ID manipulation, URL manipulation, downloads, PDFs and POST requests.

Preserve (non-destructive): Existing portal features remain; confidentiality classification (Module 27) governs what renders.

# MODULE 11  ·  VENDOR / SUPPLIER-INSPECTOR COLLABORATION CENTRE

PRIORITY P1

Objective — Grow the vendor portal into a collaboration centre with strict tenant isolation.

## 11.1 Collaboration surface

- Assignments · availability · competence · certificates · documents.

- Report submission · review feedback · NCR · CAPA · invoice submission · performance.

## 11.2 Isolation

- Strict tenant isolation; a vendor sees only their own assignments and data.

Preserve (non-destructive): All existing vendor-portal functionality is retained and extended, never replaced.

# MODULE 12  ·  NCR

PRIORITY P1

Objective — Make NCR part of a unified Quality Case, richly linked.

## 12.1 Lifecycle

- Finding → NCR → Investigation → RCA → Corrective action → Evidence → Verification → Closure.

## 12.2 Linked context

- Job · report · evidence · inspector · client · vendor · standard · CAPA · complaint.

Preserve (non-destructive): Existing NCR records and workflow remain; the Quality Case is a linking/consolidation layer.

# MODULE 13  ·  CAPA

PRIORITY P2

Objective — Preserve CAPA; add structured, configurable RCA.

## 13.1 Structured RCA (optional per org)

- 5-Why · Fishbone · causal analysis · containment · corrective · preventive.

- Responsible person · due date · effectiveness · recurrence.

## 13.2 Configurable methods

- Do not force every CAPA through every RCA method; let the organisation configure which apply.

Preserve (non-destructive): Existing CAPA stays; RCA methods are additive and configurable.

# MODULE 14  ·  SETTINGS

PRIORITY P2

Objective — Classify and explain settings; show impact before critical changes.

## 14.1 Classification

- Basic · Admin · Quality · Finance · Operations · Advanced · System.

## 14.2 Safety

- Plain-language explanation per setting.

- Impact preview: "This setting affects 4,823 records."

- Version/audit critical configuration.

Preserve (non-destructive): No setting is removed; classification, explanation and impact-preview are added around them.

# MODULE 15  ·  CLIENTS / CUSTOMER 360

PRIORITY P2

Objective — A consistent Client 360 in the shared 360 design language.

## 15.1 Panels

- Company · contacts · sites · contracts · quotes · jobs · reports · invoices · payments.

- Complaints · NCRs · satisfaction · revenue · margin · outstanding · upcoming demand · communication timeline.

Preserve (non-destructive): Reuses existing client data and the Entity 360 standard (Module 49).

# MODULE 16  ·  VENDORS / VENDOR 360

PRIORITY P2

Objective — A Vendor 360 with a scorecard.

## 16.1 Panels

- Qualification · competence · certificates · assignments · performance · reports.

- NCR · CAPA · rates · invoices · payments · expiry · risk.

## 16.2 Scorecard

- Composite vendor score from performance, quality and reliability signals.

Preserve (non-destructive): Existing vendor records and rates remain; 360 and scorecard are additive.

# MODULE 17  ·  LEADS

PRIORITY P2

Objective — Keep lead functionality; make it extremely simple and convert without re-entry.

## 17.1 Lead essentials

- Who? · Why? · Value? · Owner? · Next action? · Next follow-up? · Probability?

## 17.2 Convert without duplicate entry

- One-click Lead → Opportunity carrying all captured data forward.

Preserve (non-destructive): Existing lead fields and pipeline stay; conversion avoids re-keying.

# MODULE 18  ·  ORDERS / CONTRACTS (Contract 360)

PRIORITY P1

Objective — A Contract 360 that preserves the two-signature opening control and makes endorsement vs approval visually distinct.

## 18.1 Contract 360 panels

- Customer · contract number · PO · value · remaining value · expiry · services · rates · SLA.

- Jobs · invoices · outstanding · utilisation.

## 18.2 Opening control (kept)

- Two-signature opening: manager endorse → branch-manager approve, shown as distinct steps.

- One deal → one primary contract; group-company contracts are the deliberate additional path.

## 18.3 Expiry & idle (kept + improved)

- End-date expiry gate on job allocation; idle auto-close with a heads-up before it closes.

Preserve (non-destructive): Existing partner_contracts lifecycle, endorse/approve signatures, expiry gate and idle auto-close remain; 360 consolidates them.

# MODULE 19  ·  INQUIRIES / REQUIREMENTS

PRIORITY P2

Objective — Present the user-facing concept as "Customer Requirement" while retaining Inquiry internally.

## 19.1 Requirement view

- Source · client · requirement · scope · service · location · required date · documents.

- Commercial need · linked opportunity · linked quotation.

Preserve (non-destructive): Inquiry records and routes stay; only the label and framing become "Customer Requirement".

# MODULE 20  ·  PROJECT COSTING

PRIORITY P1

Objective — Costing feeds quotation, job and profitability from one place — no parallel formulas.

## 20.1 Cost categories

- Inspector labour · travel · accommodation · transport · subcontract · equipment · consumables · administrative · other direct · overhead allocation.

## 20.2 Estimate vs actual

- Estimated · Committed · Actual · Variance.

Preserve (non-destructive): Feeds the single canonical engine (Module 32); existing cost data preserved.

# MODULE 21  ·  HOLD / WITNESS POINTS

PRIORITY P0

Objective — Make hold/witness points first-class controls so a blocked inspection can never be completed by accident.

## 21.1 Prominent everywhere

- Show in job · schedule · inspector app · report · release checklist.

## 21.2 Point types

- Hold · Witness · Release · Waiver · Client acceptance — with who set/cleared them.

Preserve (non-destructive): Existing hold/witness data remains; the improvement is prominence and blocking behaviour.

# MODULE 22  ·  COMPLAINTS

PRIORITY P1

Objective — A unified complaint workflow with prominent SLA and rich linking.

## 22.1 Workflow

- Complaint → Acknowledgement → Investigation → Finding → RCA → CAPA → Customer response → Effectiveness → Closure.

## 22.2 Links & SLA

- Link to client · job · report · inspector · vendor. Show SLA prominently.

Preserve (non-destructive): Existing complaint records and any SLA fields remain; workflow and linking consolidated.

# MODULE 23  ·  EQUIPMENT (Equipment 360)

PRIORITY P1

Objective — Equipment 360 with impact-awareness on calibration expiry — flag, never silently invalidate.

## 23.1 Equipment 360 panels

- Equipment ID · type · serial · owner · location · assigned inspector.

- Calibration · expiry · maintenance · condition · utilisation · history.

## 23.2 Expiry impact (controlled)

- On invalid/expired calibration, identify which jobs/inspections/reports may be affected.

- Flag affected records for controlled quality review; do NOT auto-invalidate reports.

Preserve (non-destructive): Existing equipment records remain; impact analysis flags, it does not destroy report validity automatically.

# MODULE 24  ·  COMPETENCE (Person Competence 360)

PRIORITY P0

Objective — Competence 360 that automatically gates allocation on competence, certification, scope, expiry and authorisation.

## 24.1 Flow

- Person → Qualification → Training → Assessment → Competence → Authorisation → Scope → Expiry.

## 24.2 Allocation gate

- On assignment, auto-check required competence, certification, scope, expiry and authorisation.

- Show Eligible / Not eligible / Expiring / Blocked.

Preserve (non-destructive): Existing competence/authorisation data stays; the gate reads it, it does not replace it.

# MODULE 25  ·  IMPARTIALITY

PRIORITY P0

Objective — A practical conflict-of-interest engine, not just a declaration register.

## 25.1 Pre-allocation/review/approval checks

- Previous employment · consultancy · financial interest · personal relationship · repeated assignment · prohibited relationships · client-specific restrictions.

## 25.2 Result & override

- Result: Clear · Review required · Conflict · Override with authority.

- Every override requires a reason and is audited.

Preserve (non-destructive): Existing impartiality declarations remain; the engine evaluates them at decision points.

# MODULE 26  ·  IDENTITY

PRIORITY P0

Objective — Protect sensitive identity information; never confuse masking with encryption.

## 26.1 Controls

- Encryption · masked display · controlled reveal · access audit.

- Download control · retention · deletion · purpose limitation.

Preserve (non-destructive): Existing identity workflows are preserved; protection controls are strengthened around them.

# MODULE 27  ·  CONFIDENTIALITY

PRIORITY P0

Objective — A consistent classification applied everywhere, respected by the portals.

## 27.1 Classes

- Public · Client visible · Vendor visible · Internal · Confidential.

## 27.2 Applied to

- Documents · report fields · comments · evidence · attachments.

- Portal rendering must respect these rules (ties to Modules 10 & 11).

Preserve (non-destructive): Existing confidentiality flags remain; classification becomes consistent and enforced at render.

# MODULE 28  ·  AUDITS

PRIORITY P2

Objective — An integrated internal-audit programme with a dashboard.

## 28.1 Programme flow

- Annual plan → Audit → Scope → Auditor → Checklist → Findings → NCR/CAPA → Effectiveness → Closure.

## 28.2 Dashboard

- Planned · completed · overdue · findings · recurring findings · CAPA effectiveness.

Preserve (non-destructive): Existing audit records remain; programme structure and dashboard are additive.

# MODULE 29  ·  DATA CONTROL → INFORMATION GOVERNANCE CENTRE

PRIORITY P0

Objective — Strengthen data control into governance: retention, legal hold, controlled deletion, integrity.

## 29.1 Governance functions

- Retention · archival · legal hold · deletion · export · access · document classification · audit · integrity.

## 29.2 Traceability guard

- Never allow deletion of records required for regulatory/business traceability.

Preserve (non-destructive): Existing data-control checks remain; governance adds retention/hold/integrity, it does not enable destructive deletion.

# MODULE 30  ·  VOUCHERS / EXPENSES

PRIORITY P1

Objective — Make field expense submission trivially simple while keeping maker-checker controls.

## 30.1 Fast field submission

- Add expense → amount → type → receipt photo → job → submit.

- Auto-capture where possible: date · location · currency · claimant · job · category.

## 30.2 Controls (kept)

- Preserve maker-checker (claimant ≠ approver) and reopen guards.

- Never allow a PAID voucher to be silently reopened.

Preserve (non-destructive): Existing voucher segregation-of-duties and reopen guards remain; only capture UX improves.

# MODULE 31  ·  ATTENDANCE / RECONCILIATION

PRIORITY P1

Objective — Separate the different time concepts and reconcile them for anomalies.

## 31.1 Distinct concepts

- Attendance · site presence · travel · working time · billable time · inspection time — not assumed identical.

## 31.2 Reconciliation checks

- Missing attendance · impossible timing · overlapping jobs · excessive hours · missing check-in/out.

Preserve (non-destructive): Existing attendance/GPS data remains; reconciliation reads it to flag anomalies.

# MODULE 32  ·  PROFITABILITY (canonical engine)

PRIORITY P0

Objective — ONE canonical profitability engine; historical results frozen and reproducible.

## 32.1 Revenue & cost sources

- Revenue: quote / contract / job / invoice / receipt.

- Cost: labour · travel · accommodation · subcontract · equipment · expense · overhead · inter-office.

## 32.2 Outputs

- Revenue · direct cost · allocated cost · gross contribution · margin % · cash collected · outstanding.

## 32.3 Integrity

- Freeze accounting periods; historical results must not change unexpectedly.

Preserve (non-destructive): All modules that show profit read this one engine; no parallel formulas anywhere.

# MODULE 33  ·  OVERHEADS

PRIORITY P1

Objective — One canonical allocation engine with reproducible history.

## 33.1 Definition

- Allocation basis · office · SBU · period · direct/indirect · rate · override · approval.

## 33.2 Reproducibility

- Historical allocations remain reproducible after rate changes.

Preserve (non-destructive): Feeds Module 32; existing allocation data preserved and versioned.

# MODULE 34  ·  DASHBOARDS → COMMAND CENTRE

PRIORITY P2

Objective — Consolidate dashboards into one Command Centre where every problem has an owner, deadline and action.

## 34.1 Sections

- Needs attention · At risk · Overdue · Money blocked · Quality risk · Capacity · Sales · Operations · People.

## 34.2 Rules

- Every KPI drills down; every problem shows Owner · Deadline · Action.

- Do not add dashboards just because data exists.

Preserve (non-destructive): Existing dashboards remain reachable; the Command Centre is the consolidated front door.

# MODULE 35  ·  RECRUITMENT / WORKFORCE

PRIORITY P1

Objective — Connect demand to deployment without becoming a generic HR system.

## 35.1 Chain

- Demand forecast → workforce gap → recruitment → candidate → qualification → competence → hiring → deployment.

## 35.2 Gap view

- e.g. "12 welding inspectors required next month": current available · assigned · expiring certifications · pipeline · gap.

Preserve (non-destructive): All existing recruitment functionality (requisitions, candidates, deployment groups) is retained.

# MODULE 36  ·  LICENSING / SAAS ADMINISTRATION

PRIORITY P1

Objective — Keep licensing but separate its concepts cleanly from operational data.

## 36.1 Separation

- Tenant · subscription · plan · modules · users · seats · usage · limits · billing.

- Licensing logic must never corrupt operational data.

Preserve (non-destructive): Existing licensing is preserved; concepts are separated, not removed.

# MODULE 37  ·  GLOBAL SEARCH

PRIORITY P1

Objective — One universal search across every major entity, grouped by entity.

## 37.1 Coverage

- Client · vendor · person · job · call · quote · contract · report · NCR · CAPA · invoice · PO · equipment · inspector.

## 37.2 Grouped results

- e.g. "ABC Industries" → client · 3 contracts · 28 jobs · 47 reports · 4 invoices · 2 NCR · 1 complaint.

Preserve (non-destructive): Adds a search layer over existing records; changes no data.

# MODULE 38  ·  NOTIFICATION CENTRE

PRIORITY P2

Objective — A personal "My Notifications" with actionable items.

## 38.1 Types

- Action required · approval · overdue · returned report · NCR · CAPA · certificate expiry · contract expiry · payment · assignment · schedule change.

## 38.2 Per-notification actions

- Open · Mark done · Snooze · Delegate.

Preserve (non-destructive): Consolidates existing reminder/notification signals; none are removed.

# MODULE 39  ·  MY WORK

PRIORITY P1

Objective — A role-relevant work queue so each user sees exactly what needs their action.

## 39.1 Inspector

- Assigned jobs · applicable reports · returned reports · vouchers · pending evidence.

## 39.2 Reviewer

- Reports awaiting vetting · reports awaiting review.

## 39.3 Coordinator

- Unassigned jobs · scheduling · missing documents · pending invoices.

## 39.4 Manager

- Approvals · exceptions · risks.

Preserve (non-destructive): Reads existing assignment/status data into a per-role queue; no workflow changes.

# MODULE 40  ·  ACTIVITY TIMELINE

PRIORITY P2

Objective — A consistent, read-only, auditable timeline on major entities.

## 40.1 Example (Job)

- Call received → job created → inspector assigned → competence verified → impartiality verified → scheduled → site check-in → inspection start → evidence added → report prepared → report submitted → vetting → returned/vetted → review → approval → issue → client delivery → invoice → payment.

Preserve (non-destructive): Renders existing audit/event data; timeline is read-only.

# MODULE 41  ·  DOCUMENT CONTROL

PRIORITY P1

Objective — Strengthen controlled documents and connect revisions to what they affect.

## 41.1 Lifecycle

- Draft → Review → Approval → Effective → Superseded → Archived.

## 41.2 Connections

- Link revisions to affected report templates · procedures · methods · training · competence · jobs.

Preserve (non-destructive): Existing documents and versions remain; superseded versions are archived, never deleted.

# MODULE 42  ·  CHANGE CONTROL

PRIORITY P2

Objective — Add a change-control lifecycle without removing anything.

## 42.1 Lifecycle

- Change request → impact assessment → risk → approval → implementation → training → verification → closure.

## 42.2 Connections

- Documents · methods · templates · competence.

Preserve (non-destructive): Purely additive governance around existing changes.

# MODULE 43  ·  TRAINING

PRIORITY P2

Objective — A training flow that updates competence and reacts to document/method changes.

## 43.1 Flow

- Training need → assignment → learning → assessment → completion → competence update.

## 43.2 Change-driven

- Auto-identify affected personnel after relevant document/method changes.

Preserve (non-destructive): Existing training records remain; competence updates feed Module 24.

# MODULE 44  ·  EVIDENCE

PRIORITY P1

Objective — Make evidence a universal, reusable entity.

## 44.1 Fields

- Evidence ID · job · visit · report · inspection item · person · timestamp · GPS · device · file · hash · sequence · caption · classification · review.

## 44.2 Reuse

- Reusable across report / NCR / CAPA / complaint / audit where appropriate.

Preserve (non-destructive): Existing evidence records remain; universality is additive with hash/integrity.

# MODULE 45  ·  AI / INTELLIGENCE

PRIORITY P3

Objective — AI that assists and never silently alters an official report.

## 45.1 Priorities

- Requirement extraction · applicable-report recommendation · missing-evidence detection · report-completeness checking · duplicate/suspicious-measurement detection.

- Report/NCR drafting assistance · CAPA/RCA assistance · TAT prediction · capacity forecasting · client intelligence · management analysis.

## 45.2 Guardrail

- AI never silently alters an official report; every suggestion requires human acceptance.

Preserve (non-destructive): AI is advisory only; it augments, it does not overwrite records or reports.

# MODULE 46  ·  INTEGRATIONS

PRIORITY P2

Objective — A clean integration architecture with reliability primitives.

## 46.1 Targets

- Tally · ERP · HRMS · email · SMS · WhatsApp · SSO · storage · BI · client systems.

## 46.2 Reliability

- API · webhooks · integration logs · retry · idempotency · error handling.

Preserve (non-destructive): Existing integrations (e.g. Tally/Books bridge) remain; architecture adds logging and idempotency.

# MODULE 47  ·  MOBILE / PWA

PRIORITY P1

Objective — A true field-first experience where offline data never disappears silently.

## 47.1 Inspector home = My Work

- Today: jobs · inspections · applicable reports · returned reports · evidence · expenses.

## 47.2 Field status

- Online/offline · sync status · GPS · battery where useful.

- Offline data must never disappear silently.

Preserve (non-destructive): Phone-first design for inspectors; desk-first for coordinators/managers/finance — never averaged.

# MODULE 48  ·  REPORT TEMPLATE BUILDER

PRIORITY P1

Objective — Improve (not replace) the builder so a trained TPIA admin builds professional templates without a developer.

## 48.1 Role previews

- Preview as Inspector · Reviewer · Client · Issuer · PDF preview.

## 48.2 Validation

- Missing mandatory field · broken conditional logic · orphan field · page overflow.

- Internal/external visibility validation · approval-path validation.

Preserve (non-destructive): Existing builder and templates remain; previews and validation are additive.

# MODULE 49  ·  ENTITY 360 STANDARD

PRIORITY P2

Objective — One consistent 360 UX across all entities.

## 49.1 Required 360s

- Client · Vendor · Job · Contract · Inspector · Report · Opportunity.

## 49.2 Shared sections

- Overview · Timeline · Documents · Related records · Financial · Quality · People · Communication · Actions.

Preserve (non-destructive): Existing detail screens are aligned to one language; none are dropped.

# MODULE 50  ·  CROSS-MODULE CONSISTENCY & REGRESSION

PRIORITY P0

Objective — After each module, run a full end-to-end regression across the whole chain. No module is complete until the chain works.

## 50.1 The chain to verify

- Sales → commercial → contract → call → job → inspector → inspection → applicable report → submission → vetting → review → approval → issue → client portal → invoice → payment → profitability → quality/complaint/CAPA.

## 50.2 Regression gates

- Verify old records · role access · portal isolation · PDFs/reports · financial calculations · mobile/field experience after every change.

Preserve (non-destructive): Regression protects everything already built; a change that breaks the chain is not done.

FINAL ACCEPTANCE CRITERIA — BY ROLE

Inspector

Understands what to inspect today, performs it, prepares ONLY the applicable report(s), submits them, and clearly sees whether a report was returned for correction.

Reviewer

Immediately sees reports awaiting vetting/review and why.

Issuer

Immediately sees which reports are fully approved and eligible for issue.

Coordinator

Sees jobs needing action without navigating multiple unrelated modules.

Finance

Traces every invoice and cost back to the job and commercial source.

Quality

Traces findings through NCR / CAPA / effectiveness.

Management

Sees what is wrong, why, who owns it and the required action.

Client

Finds jobs, reports, documents and invoices without seeing internal information.

Admin

Configures the application without understanding the underlying database.

Field user

Keeps working with poor/no connectivity without losing data.

Enterprise

Operates with thousands of users without the UI or data model becoming unmanageable.

ABSOLUTE FINAL PRINCIPLE Do not make the application smaller — make it FEEL smaller. Keep the depth. Hide unnecessary complexity. Expose the right information at the right time. Guide the user. Prevent mistakes. Never silently destroy functionality. Never compromise traceability, independence, financial truth or report integrity.